## Slide 1: Desktop Assistant for Gaming
Bailey Goins
Eren Bikmaz
Lehi Briggs
Morgan Anderson
Notes: Eren intro

## Slide 2: Our Project
A general focus on the gaming demographic
Overlays
Controlling second screen with voice commands
Integration with popular software used by the gaming demographic
Notes: Eren

## Slide 3: Sprint Goals
Teach PAL more tricks
  Extend command system to more web services (Discord, CrunchyRoll, etc...)
  Make PAL use existing browser instances
Make PAL more secure
  Implement a more secure backend to protect user account information
Notes: Thank you Eren
Deep dive into backend
Bailey next

## Slide 4: Sprint Results
Added more web services
  Crunchyroll and Wikipedia
Added GUI features
  User accounts, contact list, etc...
Issues Encountered
  Selenium is too limited for our needs
  We need a better framework for web automation
  MySQL vs MSQL
  Need a host for backend
Notes: Bailey

## Slide 5: Goals For Our Next Sprint
Connect and test front/backend connection
Implement “Hey Pal” functionality
Take pal to grammar school (fix linguistic issues)
Look into selenium alternatives
Deep-dive into ingame overlays
Notes: Lehi

## Slide 6: Demo
User GUI
New Commands w/o selenium
Notes: Bailey

## Slide 7: Questions, Comments, Concerns?
Notes: Eren