## Slide 1: Desktop Assistant for Gaming
Bailey Goins
Eren Bikmaz
Lehi Briggs
Morgan Anderson
Notes: Lehi
(Lehi Continues)

## Slide 2: Our Project
A general focus on the gaming demographic
Overlays
Controlling second screen with voice commands
Integration with popular software used by the gaming demographic
Notes: Lehi
(Eren Next)

## Slide 3: Changes in scope
Originally envisioned a meta-assistant
Shifted focus towards pc-gaming demo
More recently, decided to not integrate with other platforms (discord) due to TOS violations
Core focus is now basic web functionality hands-free
Notes: Eren
(Morgan Next)

## Slide 4: Previous Sprint Goals
Connect and test front/backend connection
Implement “Hey Pal” functionality
Take pal to grammar school (fix linguistic issues)
Look into selenium alternatives
Deep-dive into ingame overlays
Notes: Morgan
(Bailey Next)

## Slide 5: Sprint Results
The Good
“Hey, PAL” functionality - hands free operation
Secure backend connected to user interface - data entered into GUI stored in database
Optimized our workflow - stand up scrums, established standards for scrum masters
The Bad
Technical issues (breaking TOS, changing scope)
Productivity issues (compilers, statistics, physics, overall burnout)
Notes: Bailey
(Lehi Next)

## Slide 6: Goals For Our Next Sprint
Create a custom user messaging system as backup to preferred messaging system
Create a solution to displaying Overlay on top of game
Expand the amount of command types
Create a Frontend Storage System to hold Authorization tokens
Notes: Lehi
(Demo Next)

## Slide 7: Demo

## Slide 8: Eren, Bailey- “Hey Pal”

## Slide 9: Morgan, Lehi - Backend

## Slide 10: Questions, Comments, Concerns?